## Slide 1
PM
PM FUNDAMENTALS · TOPIC 1
PROJECT
MANAGEMENT
From Idea to Successful Project
Understanding Projects, Project Management & the Project Manager
OPENING QUESTION
"Why do some projects succeed while others become disasters?"
PM FUNDAMENTALS · TOPIC 1
01 / 23

## Slide 2
Is This a Project?
CLASSROOM ACTIVITY
🌐
Building a new website
🍽️
Running a restaurant every day
🎉
Organising a college fest
📱
Developing a mobile app
💰
Processing monthly salaries
🌉
Constructing a bridge
📋
Preparing daily attendance report
🚀
Launching a new product
Which of these are projects? Why? — Do not look at the next slide yet!
PM FUNDAMENTALS · TOPIC 1
02 / 23

## Slide 3
THINK BEFORE YOU COMMIT
Project or not a project? The question every PM asks before agreeing to anything.
PM FUNDAMENTALS · TOPIC 1
03 / 23

## Slide 4
CORE DEFINITION · PMI
What Is a Project?
"A temporary endeavor undertaken to create a unique product, service, or result."
— Project Management Institute (PMI)
TEMPORARY
Has a defined beginning and end
Projects are not ongoing. They start, they end.
UNIQUE
Creates something new or different
No two projects are identical, even similar ones.
RESULT
Produces a deliverable or outcome
A product, service, capability, or change.
Project = Temporary + Unique + Defined Outcome
PM FUNDAMENTALS · TOPIC 1
04 / 23

## Slide 5
Projects Are Everywhere
RELATABLE EXAMPLES
🎓
Organising a college festival
💻
Building a website
📱
Developing an app
🎥
Making a short film
🏠
Renovating a house
💍
Organising a wedding
🚀
Launching a startup
📚
Final-year project
🏢
Moving an office
Project Management is not just for construction or IT companies.
PM FUNDAMENTALS · TOPIC 1
05 / 23

## Slide 6
Project vs Operations
FOUNDATIONAL DISTINCTION
PROJECT
Temporary
Unique
Defined objective
Has a beginning & end
Creates a change / result
OPERATIONS
Continuous
Repetitive
Ongoing objective
No predefined end
Maintains the business
EXAMPLE
Launching a new placement portal → Project
Running the placement portal every day → Operations
PM FUNDAMENTALS · TOPIC 1
06 / 23

## Slide 7
EVERY PROJECT HAS A JOURNEY
The Project Lifecycle
01
IDEA
Concept identified.
Opportunity or
problem recognised.
->
02
INITIATE
Business case.
Project charter.
Stakeholders.
->
03
PLAN
Scope, schedule,
budget, risks,
resources.
->
04
EXECUTE
Work is done.
Team delivers
project outputs.
->
05
MONITOR
Track progress.
Manage changes.
Respond to risks.
->
06
CLOSE
Deliverables accepted.
Lessons learned.
Project archived.
CLASSROOM QUESTION
"At which stage do you think most project problems are created?"
PM FUNDAMENTALS · TOPIC 1
07 / 23

## Slide 8
THE DISCIPLINE
What Is Project Management?
Project Management = Making the Project Happen
Defining objectives
Planning the work
Managing scope
Managing time
Managing cost
Managing people
Managing stakeholders
Managing risks
Managing quality
Managing changes
Communicating
Delivering the outcome
A PM does not do everything. A PM makes sure everything gets done.
PM FUNDAMENTALS · TOPIC 1
08 / 23

## Slide 9
The Project Manager
WHAT DO THEY ACTUALLY DO?
PROJECT
MANAGER
👥
People
💰
Budget
📅
Schedule
📦
Scope
⚠️
Risks
🤝
Stakeholders
📢
Communication
✅
Quality
🔄
Change
"So is a Project Manager basically a professional problem solver?" Pretty much. 😄
PM FUNDAMENTALS · TOPIC 1
09 / 23

## Slide 10
THE REALITY · SATIRICAL INTERLUDE
The PM's Job Description
CLIENT
"Can we just add one small feature?"
PM
"Sure. How much time and budget do we have?"
CLIENT
"Same deadline. Same budget."
PM
👁️👄👁️
Welcome to Project Management.
PM FUNDAMENTALS · TOPIC 1
10 / 23

## Slide 11
The Project Management Triangle
TRIPLE CONSTRAINT
SCOPE
What are we delivering?
TIME
When must we deliver it?
COST
How much can we spend?
QUALITY
/ OUTCOME
Changing one constraint generally requires a trade-off with one or more of the others.
PM FUNDAMENTALS · TOPIC 1
11 / 23

## Slide 12
THE IRON TRIANGLE · TRADE-OFFS
Fast, Cheap, or Good?
FAST
Shorter timeline,
fewer delays.
CHEAP
Lower budget,
fewer resources.
GOOD
High quality,
full scope.
Pick two. 😉
A useful model for explaining trade-offs — not an absolute mathematical law.
PM FUNDAMENTALS · TOPIC 1
12 / 23

## Slide 13
THE FAILURE PATTERNS
Why Do Projects Fail?
🚨 Unclear objectives
🚨 Poor requirements
🚨 Unrealistic deadlines
🚨 Scope creep
🚨 Poor communication
🚨 Lack of ownership
🚨 Resource problems
🚨 Unidentified risks
🚨 Weak stakeholder management
🚨 Poor change management
"Which one do you think causes the most problems?" — Let the students vote.
PM FUNDAMENTALS · TOPIC 1
13 / 23

## Slide 14
REALITY CHECK · PROJECT REPORTING VS REALITY
"Everything is fine." — Project Status: GREEN (while everything burns around the PM)
Source: Every project status meeting ever.
PM FUNDAMENTALS · TOPIC 1
14 / 23

## Slide 15
SATIRICAL · SCOPE CREEP
The Scope Creep Monster
SCOPE — "Build a simple college placement website."
"Can we add login?"
"Can students upload resumes?"
"Can employers post jobs?"
"Can colleges manage drives?"
"Can we add WhatsApp notifications?"
"Can we add AI?"
"Can we make it like LinkedIn?"
Original Budget: Rs 5 lakh → Current Requirement: Rs 25 lakh 😂
"It is just a small change."
PM FUNDAMENTALS · TOPIC 1
15 / 23

## Slide 16
Case Study: College Placement Portal
LETS BECOME PMs
Your college wants a new Placement Management System before the next placement season.
💰
BUDGET
Rs 10 lakh
📅
TIMELINE
6 months
👥
TEAM
6 people
Required features:
Student registration
Resume management
Employer registration
Job postings
Placement drives
Interview scheduling
Reports & dashboards
What could go wrong? Identify: Scope Time Cost People Technology Risks Stakeholders
PM FUNDAMENTALS · TOPIC 1
16 / 23

## Slide 17
STAKEHOLDERS · PLACEMENT PORTAL
A Project Is Never Just About the PM
↓
01
Students
↓
02
College / TPO
↓
03
Management
↓
04
Employers
05
Dev Team
06
Project Manager
07
IT / Infra
08
Vendors
DISCUSSION QUESTIONS
"Who has the most power?" · "Who will complain first if something goes wrong?"
PM FUNDAMENTALS · TOPIC 1
17 / 23

## Slide 18
The PMs Real Job
MANAGING EXPECTATIONS
A Project Manager Manages Expectations
NOT JUST
❌ Tasks
❌ Deadlines
❌ Meetings
❌ Excel sheets
BUT ALSO
✅ Expectations
✅ Decisions
✅ Trade-offs
✅ Communication
✅ Risks
✅ People
✅ Change
"The Project Managers job is to turn ambiguity into action."
PM FUNDAMENTALS · TOPIC 1
18 / 23

## Slide 19
REDEFINING SUCCESS
Success Is Not Just Finishing
A project can finish on time — but over budget, poor quality, for a product nobody wants. Was it successful?
📦
Deliverables
Did we produce what was agreed?
📐
Scope
Did we stay within scope?
⏱️
Time
Did we deliver on schedule?
💰
Cost
Did we stay within budget?
✅
Quality
Does it meet the required standard?
🤝
Stakeholders
Are key stakeholders satisfied?
💡
Business Value
Did it achieve the intended outcome?
PM FUNDAMENTALS · TOPIC 1
19 / 23

## Slide 20
The Big Picture
PROJECT MANAGEMENT IS ABOUT BALANCE
WHAT?
Scope
WHEN?
Time
HOW MUCH?
Cost
WHO?
People
WHAT COULD
GO WRONG?
Risk
WHO CARES?
Stakeholders
DID WE DO IT
WELL?
Quality
DID IT ACHIEVE
PURPOSE?
Outcome / Value
PM FUNDAMENTALS · TOPIC 1
20 / 23

## Slide 21
CLOSING QUESTION · NOW YOU DECIDE
💰
Budget
Rs 10 lakh
📱
Deliverable
Build an app
📅
Deadline
3 months
📋
Requirements
20 features
👥
Team
3 developers
What do you do?
CONGRATULATIONS
You are
now a
Project
Manager.
😄
PM FUNDAMENTALS · TOPIC 1
21 / 23

## Slide 22
WELL DONE · TOPIC 1 COMPLETE
Topic 1 complete. Up next: Project Initiation and the Business Case.
Topic 2: Project Initiation and Business Case
PM FUNDAMENTALS · TOPIC 1
22 / 23

## Slide 23
COMING NEXT · PM FUNDAMENTALS
Topic 2
Project Initiation
and Business Case
You will learn how a project officially begins, how to build a business case, and how to write a project charter.
01
Project Charter
02
Business Case
03
Feasibility Study
04
Stakeholder Register
05
Project Sponsor
06
Kick-off Meeting
PM FUNDAMENTALS · TOPIC 1
23 / 23