## Slide 1
Project Management
Fundamentals
Core Principles and PMP Basics for IT Success
Software Engineering Series

## Slide 2
Learning Objectives
• Defining the Project Concept
• Explaining the PM Lifecycle
• Understanding the Role of a PM
• Mastering PMBOK Process Groups
• Recognizing Knowledge Areas
• Identifying Project Risks
• Comparing Waterfall vs. Agile
• Managing Modern IT Tools
#SessionOverview

## Slide 3
Defining the Project
✔ Temporary in nature
✔ Unique deliverables
✔ Defined objectives
✔ Limited budget & resources
A project is a temporary effort undertaken to create a unique
product, service, or result.
KEY CHARACTERISTICS
#Definitions

## Slide 4
Why Project Management?
The Standish Group: A significant percentage of IT projects fail due to poor planning.
Without Management
With Management
• Missed deadlines
• Budget overruns
• Poor quality control
• Unhappy customers
• Strategic planning
• Controlled execution
• Predictable quality
• Higher satisfaction

## Slide 5
Project Frameworks & The Lifecycle
Section 01

## Slide 6
The Project Life Cycle
1
2
3
4
5
Initiation
Planning
Execution
Monitoring
Closing
Charter & Stakeholders
Scope & Schedule
Coding & Testing
Tracking Progress
Client Acceptance

## Slide 7
The Triple Constraint
The PM Triangle dictates that the quality of work is constrained by
three primary variables.
Scope: The specific work required
Cost: Available financial resources
Time: Schedule and delivery deadlines
Rule: Changing one inevitably impacts the others.

## Slide 8
Project vs. Operations
Project
Operations
Temporary & Defined End
Continuous & Ongoing
Unique Output (New Product)
Repetitive Output (Maintenance)
Create Business Value
Sustain Business Value

## Slide 9
Why IT Projects Fail
Uncontrolled changes or continuous growth in project scope
without adjustment.
Lack of clear requirements and stakeholder alignment leads to
misalignment.
Setting dates without technical feasibility studies or resource
planning.
Ignoring potential technical challenges or resource shortages early
on.
Scope Creep
Communication
Gaps
Unrealistic
Deadlines
Poor Risk
Planning
1/4
2/4
3/4
4/4
😟
🤐
⌛
📉

## Slide 10
The Role of a Project Manager
The PM manages the project itself, coordinating resources rather
than necessarily writing code.
• Team Coordination & Leadership
• Client Communication & Stakeholders
• Budget Tracking & Risk Mitigation
• Quality Monitoring & Scheduling

## Slide 11
Knowledge Areas & Scope
Section 02

## Slide 12
Work Breakdown Structure (WBS)
• Student Module
• Recruiter Module
• Admin Dashboard
• Reports Engine
Decomposing a project into manageable work packages for better estimation.
Student Module Details
Placement Portal
• Registration Flow
• Resume Upload
• Profile Editing
• Job Applications

## Slide 13
Risk & Mitigation Strategies
IDENTIFIED RISK
MITIGATION STRATEGY
Developer resignation
Maintain backup resources & docs
Requirement changes
Formal change control process
Server/Infrastructure failure
Redundancy & cloud backups
Budget constraints
Phased delivery & prioritization

## Slide 14
• Fixed Scope early on
• Single final delivery
• Late customer feedback
• Best for stable projects
• Flexible, evolving scope
• Frequent small deliveries
• Continuous feedback loops
• Best for dynamic IT projects
Methodology Comparison
Waterfall
Agile / Scrum
Sequential / Traditional
Iterative / Modern

## Slide 15
Thank You
Proactive planning is the key to software success.
Course: Software Engineering
© 2026 Project Management Fundamentals
Jira & Azure DevOps
TOOLS
PMBOK Guide
RESOURCES
Q&A Session
CONTACT